Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80981 |
| Project Name | Orderonthego : your on-demand food ordering solution |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration. | USN-1. | User Registration. | 2 | High | Team |
| Sprint-1 | Authentication | USN-2 | User login with JWT authentication | 2 | High | Team |
| Sprint-1 | Production listing | USN-3 | Display available food items from bashboard | 3 | High | Team |
| Sprint-2 | Cart managemnet | USN-4 | Add items and update/remove items form cart. | 5 | High | Team |
| Sprint-2 | Order Placement | USN-5 | Place order and store it in database | 3 | Medium | Team |
| Sprint-3 | Order tracking and history | USN-6 | View order status and also view status history | 5 | High | Team |
| Sprint-3 | Product /order management | USN-7 | Admin can add food items and also edit and delete food items And also admin update order status | 4 | High | Team |
| Sprint-4 | Notifications | USN-8 | Show order confirmation and status messages | 3 | Medium | Team |
| Sprint-4 | UI enhancement | USN-9 | Improve UI resposiveness | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 4 Days | 01 Feb 2025 | 04 Feb 2025 | 15 | 04 Feb 2025 |
| Sprint-2 | 16 | 4 Days | 05 Feb 2025 | 08 Feb 2025 | 16 | 08 Feb 2025 |
| Sprint-3 | 14 | 4 Days | 09 Feb 2025 | 12 Feb 2025 | 14 | 12 Feb 2025 |
| Sprint-4 | 12 | 3 Days | 13 Feb 2025 | 15 Feb 2025 | 12 | 15 Feb 2025 |